**Subject:** Tutorial Meeting 4

**Project Name:** USYD-10A

Facilitator: Strong Compute

**Prepared by:** Strong Compute(Tim, Cian, Henry) & Team USYD-10A

**Mode:** Zoom

**Date:** 30th August

**Time:** 12:00 ~ 14:00

**Attendees:** Nuo Chen, Jiaxin Liu, Helen Liu, Wei Zhang, Ehab EI Cheikh, Alan Chen, Blackhole Wang, Sulayman Sindhu

**Absent:** None

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Agenda Item | Description/ Comments | Decision/Action | Who? | Items for escalation |
| 1 | What has been completed? | / | / | / | / |
| 2 | What is in progress? | Learning of Elixir & Phoenix LiveView  Part 1 – make the elixir web better.  Part2 – almost done. Work on serial numbers.  Part3 – almost done. Work on connection points’ watts(PCIe, Pin-8)  Part4 – set up database. | Help part1 team to build Elixir front end.  Hurry on MVP. | All | / |
| 3 | What is working well? | All parts looks good. |  | All |  |
| 4 | What needs improvement? | Make the elixir web looks better. |  | All |  |
| 5 | Reminders | Cian has posted the MVP goals on Discord and every two people should be assigned to and work on a part. By the end of week5, these goals should be achieved.  Do not forget to reply the emails or attend the survey, like Strong Compute AI Festial. |  | All |  |
| 6 | What needs to be completed before the next meeting? | Complete and deploy MVP. |  | All |  |
| … | ….. |  |  |  |  |