**Subject:** Client Meeting 8

**Project Name:** USYD-10A

Facilitator: Strong Compute

**Prepared by:** Strong Compute(Tim, Cian, Henry) & Team USYD-10A

**Mode:** remote(discord)

**Date:** 8th Sep

**Time:** 14:30 ~14:50

**Attendees:** Nuo Chen, Jiaxin Liu, Alan Chen, Wei Zhang

**Absent:** Ehab EI Cheikh, Helen Liu Blackhole Wang, Sulayman Sindhu

|  |  |  |
| --- | --- | --- |
| **#** | **Agenda Item** | **Description/ Comments** |
| **1** | Virtual machine usability feedback | Jason tried to login the virtual machine provided by the client but failed. So this is conveyed to our client and they reset the user name of the account and now it is usable. |
| **2** | Update our database design | We showed our client our updated database design which used 3 tables to hold data of CPU, GPU and BIOS, using the timestamp as the primary key. Cian gave us feedback that we need to consider that there are multiple GPUs and we might further use the combination of both timestamp and the GPU id as the primary key. |
| **3** | Plan for the deployment | As for the first client deployment, we are required to first make sure that the Elixir server is able to be run on the virtual machine provided by our client. And after that we will book for the deployment on Monday and choose a time between Tuesday and Wednesday next week. |